## Slide 1: BITS Pilani presentation
K.Anantharaman
Faculty CS Department
kanantharaman@wilp.bits-pilani.ac.in
22-Aug-23
Agile SW Processes SE ZG544 S1-23-24

## Slide 2
SE ZG544 S1-23-24
Agile Software Processes
Lecture No. 1, Module 1 - Agile Methods - An Introduction
Agile SW Processes SE ZG544 S1-23-24
22-Aug-23

## Slide 3
Faculty introduction
Email Id : kanantharaman@wilp.bits-pilani.ac.in
e-learn portal: https://elearn.bits-pilani.ac.in/
Course Handout
Recorded Video Lectures in e-learn/Taxila portal
  According to the course handout, grouped by module
  You MUST go through each module before coming to the online session
Introduction
Agile SW Processes SE ZG544 S1-23-24
22-Aug-23

## Slide 4
Student Expectations Poll
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
Objective:
Online poll to understand the expectations of students attending this course.
Link

## Slide 5
Traditional software development practices
Need for Agile Methods
Benefits of Agile Methods
Module 1 – Topics
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23

## Slide 6
Module 1: Key points covered in the recorded presentation
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
Traditional software development had high failure rates
Agile emerged as an iterative approach with continuous testing and feedback
Benefits: Faster time-to-market, reduced risk, adapt to change
Short sprints prioritize working software
Focus on business value and managing evolving requirements
Stakeholder collaboration through demos and feedback
Continuous inspection and adaptation
Key aspects: short sprints, close teamwork, continuous integration and testing, customer feedback

## Slide 7: Q&A
This Q&A is based on Module 1 of the recorded presentation.
Q&A Link- 3 Sections

## Slide 8: Project Management Model Waterfall and Agile Models
22-Aug-23
Agile SW Processes SE ZG544 S1-23-24
Agile SW Processes SE ZG544 S1-23-24

## Slide 9
What is a Project?
  Definite Start-End date, Temporary, Scope(Produce Specific result) , Budget/Effort – Example: Building a house, Word Processor V.0
Project Management Life Cycle Phases
  Initiation, Planning, Execution, Monitoring & Control. Closeout
System Development Life Cycle/phases (SDLC)
  Requirements, Design, Construction, Testing, Implementation/deployment/Release
Basic Project Management concepts
Agile SW Processes SE ZG544 S1-23-24
22-Aug-23
Ref. doc uploaded in Teams: Introduction to Software Development

## Slide 10
Waterfall Approach to Software Development
Agile Software Processes SE SG544 S1-23-24
Waterfall/Predictive/Traditional
( Different terminologies that refer to same approach)
Phases & Phase Gate
Move to the next phase only when the prior one is complete — hence, the name waterfall.
Origin from manufacturing like production plant
22-Aug-23
Upfront Planning
Detailed documentation
Scope of work is generally fixed.
Output of a phase becomes input to next phase
Include well defined checklists, process and tools
Customer Release-Value realization
https://www.beyond20.com/blog/when-to-use-agile-and-when-to-use-waterfall-when-managing-projects/

## Slide 11
Agile Approach to Software Development
Agile SW Processes SE ZG544 S1-23-24
22-Aug-23
Agile/Adaptive/Iterative & Incremental
( Different terminologies that refer to same approach)
Sprints & Sprint Review
Design, Coding and Testing in each iteration in any order
Origin from lean manufacturing
Rolling Wave Planning
Less documentation
Negotiable feature sets
Minimum process and tools
Customer Release-Value realization in each iteration

## Slide 12: Agile is based on Empirical Process Control
Inspection
  inspect the product being created and how it is being created
Adaption
  adapt the product being created or the creation process if required
Transparency
  ensure everyone can easily see what is happening
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
PDCA Cycle

## Slide 13
Iron Triangle of Project management The Evolution to an Agile Triangle
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
Reference: Agile Project Management: Creating Innovative Products, Second Edition, Jim Highsmith, Published by Addison-Wesley Professional
Fixed
Variable
Fixed
Variable
Fixed
Fixed
Variable
(Scope, Time,Cost)

## Slide 14
Q&A?
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
Link – 6 Sections

## Slide 15: Advantages and Disadvantages of Waterfall & Agile
22-Aug-23
Agile SW Processes SE ZG544 S1-23-24
Advantages
Sequential, Upfront planning
Good Documentation
Scope of work is generally fixed
Disadvantages:
Error propagation
Missing requirements
Error correction is costly
Late customer feedback
Advantages:
Early delivery of business value
Continuous improvement
Scope flexibility
Team input
Delivering well-tested products
Waterfall
Agile
Disadvantages:
Poor Resource planning
Less Documentation
Fragmented output

## Slide 16
Application of Waterfall and Agile Model
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
Most common Project Management approach
Surpassed by Agile approach after 2008.
Simple and small systems.
Enchantments to software systems
Mission critical systems.
Fast Changing deliverables - New Technology Emerging projects
Projects without clear requirements in the beginning.
New Product Development Projects
Early Visibility, Quality, Risk identification
Waterfall
Agile

## Slide 17
Cone of Uncertainty
22-Aug-23
Agile Software Processes SE ZG544 S1-23-24
BDUF- Big Design Up Front
Waterfall Approach
Reference/: https://agilecoffee.com/wp-content/uploads/2016/12/07-cone-of-uncertainty.jpg
Emergent Design
Agile Approach

## Slide 18
Other benefits of agile approach
22-Aug-23
Agile Software Processes SE ZG544 S1-23-24
Reference: https://www.beyond20.com/blog/when-to-use-agile-and-when-to-use-waterfall-when-managing-projects

## Slide 19
Cost of change
22-Aug-23
Agile Software Processes SE ZG544 S1-23-24
https://www.researchgate.net/figure/Cost-change-curve-of-traditional-and-agile-methodology-23_fig9_312564218

## Slide 20
Need for Agile Methods
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23

## Slide 21
Software Project Success and Failure
Agile Software Processes SE SG544 S1-23-24
22-Aug-23
In 2015, Standish Group did a study of 10,000 projects in USA.
The results showed that:
29% of traditional/Waterfall projects failed outright
60 percent of traditional projects exceeded the budget
11 percent of projects succeeded.
Hence, The way we manage projects needs to change.
Agile was established in early 2000.

## Slide 22
Benefits of Agile Methods
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23

## Slide 23
Missed (or rushed) deadlines.
Budget blow-outs
Overworked and stressed employees.
Knowledge silos.
Technology innovations and Agile approaches that have enabled to overcome these challenges (IT and Manufacturing industries)
Corporate World - Challenges and Inefficiencies
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23

## Slide 24
Responsive planning
Business-value-driven work
Hands-on business outputs
Direct stakeholder engagement
Immovable deadlines
Management by self-motivation
Just-in-time’ communication
Immediate status tracking
Waste management
Constantly measurable quality
Continuous improvement
Benefits of Agile Methods/Approaches/Practices/Techniques
Agile Software Processes SE ZG544 S1-23-24
22-Aug-23
Flexibility (Rigid Vs Adaptive)
Ownership & Transparency (Project Manager vs Team ownership)
Problem Solving (Unexpected obstacles-Escalation vs Team take decision)
Checkpoints and Monitoring progress: (No Frequent check-ins vs Quicker Iteration delivering value)

## Slide 25
Thank You
Agile Software Processes SE SG544 S1-23-24
22-Aug-23