## Slide 1
Agile Metrics & Tools
- Prof K G Krishna

## Slide 2
Text/Reference Books
 As this field is evolutionary, the student is advised to stay tuned to the current and emerging practices by referring to their own organization’s documentation as well as Net sources
T1
T2
Compliments of IBM

## Slide 3
Topics
Agile Metrics & Tools
Overview of Agile Metrics
Tools for Metrics

## Slide 4
Metrics – Track Performance / Progress
Metrics is a Measure or combination of Measures for quantitatively assessing, controlling or improving a Process or Product or Team.
In Agile, We use Metrics for Planning, Inspecting, Adapting and Progress Tracking of Software Development
Metrics – Quantity /w Unit of Measure; Ratio (e.g. Schedule Overrun, Effort Overrun, Defect Discovery (rate), Project Size (Stories, Components,…), etc.
Metrics (Term adopted in Software Industry) vs. Measures vs. Indicators (Leadng/Lagging) / KPI (strategic, tied to an objective or goal, trend, range,…)
Metrics are Relative (need Baselining) and Organization/Project/Product-centric
Typical Metrics in Software Projects:
  Success metrics
  Time and Cost metrics
  Satisfaction metrics

## Slide 5
Metrics must be Actionable (KPIs)
Source: appdevelopermagazine.com

## Slide 6
Ten Key Metrics for Agile Project Management
Sprint goal success rates: A successful sprint should have a working product feature that fulfills the sprint goals and meets the scrum team’s definition of done: developed, tested, integrated, and documented.
Defects: Defects are a part of any project, but agile approaches help development teams proactively minimize defects
Total project duration: Agile projects get done quicker than traditional projects.
Time to market: Time to market is the amount of time an agile project takes to provide value,
Total project cost: Cost on agile projects is directly related to duration
Return on investment: Return on investment (ROI) is income generated by the product, less project costs
New requests within ROI budgets: Agile projects’ ability to quickly generate high ROI provides organizations with a unique way to fund additional product development.
Capital redeployment: On an agile project, when the cost of future development is higher than the value of that future development, it’s time for the project to end.
Satisfaction surveys: A scrum team’s highest priority is to satisfy the customer.
Team member turnover: Agile projects tend to have higher morale. One way of quantifying morale is by measuring turnover

## Slide 7
Sprint Estimation Metrics
Source: blogs.technet.microsoft.com

## Slide 8
Tools for Agile Management 

## Slide 9
Metrics/Tools at every Stage of Agile Life-cycle
Source: (T2)

## Slide 10
Tools for Agile Project/Knowledge Management
Project Wiki Webs (as “the simplest online Web database that could possibly work” – Ward Cunninghan, Founder of XP)
  Wikis are popular tool on Agile projects to capture project information; when used as Knowledge sharing tool, Wiki allow people to edit Web pages using only their browser, create new pages and hyperlinks between pages
CASE Tools for Forward-engineering (generation of code from UML diagrams) and Reverse-engineering (generation of drawings from code)
  Help in generation of minimal (and automatic) documentation from the code
  UML diagrams printed on large A0-sheets help enhance communication in common rooms
Task-boards: Use of Whiteboards, Cling-sheets, Flip-charts,…for Visual Communication
Excel Graphing, Visio Diagramming, Mindmaps, Index/Story Cards,…
Fit(fit.c2.com), Fitnesse (fitnesse.org) – an Open-source framework and tool to support acceptance testing developed by Ward Cunninghan and Bob Martin.

## Slide 11
Sample XP Room for Collaboration, Communication and Brainstorming
Source: (T1)

## Slide 12
Summary: Agile Metrics & Tools
Metrics must be S.M.A.R.T (Specific/Simple, Measurable, Achievable, Relevant, Time-bound/Transparent)
Metrics are Specific/Tailored to Organizational Processes
Metrics to be Baselined before commencing Tracking for realistic assessment of Progress
Metrics are categorized under: Success Metrics, Time/Cost Metrics, and Satisfaction Metrics
Sprint Velocity and Capacity are the two Metrics for Planning/Estimating in Scrum
Task Boards and Open Rooms facilitate real-time communication of Metris to all members of Scrum Team
Project Wikis and CASE tools are some of the Tools for Knowledge Sharing in Scrum Team

## Slide 13
Thank You
© Copyrights of original Authors are duly acknowledged
™ ® All Trademarks, Registered Trademarks referred in this document are the property of their respective owners